## Slide 1: Lecture #9
Processes to Develop Software in the Cloud

## Slide 2: Agenda
How We Go Reflects Where We Go
  Why do we need development process
  How to choose the right development process
What’s so Extreme in the Cloud
  Extreme Programming: Basics
  Cloud Applications with Extreme Programming
  What fits and what does not fit (all the time)
Summary

## Slide 3: How We Go Reflects Where We Go

## Slide 4: Why Do We Need Processes
To put (some) order in the chaos which comes with the next team member
To focus on the things that should matter in the project
To adapt and improve on the way
To track progress and deliveries
To determine success (reached exit criteria) and failure
And why we do not need them…
To cause bureaucracy
To distract from the things that matter in the project
To produce ‘status lights’ for the management

## Slide 5: How To Choose The Right Development Process
Rational
Initial requirements are well understood
Few control points - during planning (sign off)
Iterations produce many prototypes and then final system is produced
The project is large and well defined
Agile
Main problem understood, details are not so clear
Frequent control points during the project
Each iterations produce small increments and a working version
New product relying on rapid feedback
Change is always an expected constant… So, how flexible you are to it?

## Slide 6: The Change: Evolution of the Web
Web 1.0
Everyone can ACCESS
Web 2.0
Everyone can CONTRIBUTE
“Web 3.0”
Everyone can INNOVATE

## Slide 7: The Environment: Prerequisites
There is a stable base which is used to work on
Requirements happen incrementally and changes are introduced in small releases
New development do not compromise quality
Design adapts to continuous feedback
Team size is small (<12 people) and works in tight collaboration mode
No code ownership

## Slide 8: The Thing: Cloud Application
Cloud Application Lifecycle tends to have extremely short lifecycle. New feature every two weeks
  Short cycles mean processes used should be Agile/SCRUM based (if at all are used any)
  Heavy stress on acceptance and unit tests
  Traditional task management practices are hardly applicable
  No formal workflow processes for reviews
Development is usually based on PaaS so the gap between domain expert who prototypes the solution and the developer who implements it narrows down.

## Slide 9: The People: Developer
Fast learner usually with broad expertise
Well conversant with latest trends in technology
Rely heavily on collaboration and networking
Tend to have very low level of tolerance for heavy processes that can cause delays
Tend to work in small teams (< 25 developers) that may be geographically distributed but extremely well connected.

## Slide 10: Agenda
How We Go Reflects Where We Go
  Why do we need development process
  How to choose the right development process
What’s so Extreme in the Cloud
  Extreme Programming: Basic Principles
  Cloud Applications with Extreme Programming
  What fits and what does not fit (all the time)
Summary

## Slide 11: What is so Extreme in the Cloud

## Slide 12: ‘Extreme’ Factors in Cloud Application Development
Jump into development without knowing the details
Adjust design and planning on the way according to the feedback
Deliver small increments and working version with every delivery otherwise you cannot continue
Deliver big things with a small team – high efficiency

## Slide 13: Extreme Programming: Basics
Definition:
Extreme Programming (XP) is a software development methodology which is intended to improve software quality and responsiveness to changing customer requirements.
As a type of agile software development, it advocates frequent "releases" in short development cycles (time-boxing), intended to improve productivity and introduce checkpoints where new customer requirements can be adopted.
XP popularity is mainly driven by the customers requirement for “show me the value”.
This requirement is even stronger in the case of cloud application development.

## Slide 14: So what does it mean?
code reviews = pair programming
testing = 100% unit tests
design = continuous refactoring
integration = daily or more often
short iterations = 1 - 3 weeks
customer involvement = they drive
Everything is executed following 12 practices

## Slide 15: XP: The 12 Practices
Fine Scale Feedback
  Pair Programming
  Planning Game
  Test Driven Development
  Whole Team
Continuous Process
  Continuous integration
  Refactoring (continuous design)
  Small releases
Shared understanding
  Coding standard
  Collective code ownership
  Simple design
  System metaphor
Programmer Welfare
  Sustainable pace
Notes: http://en.wikipedia.org/wiki/Extreme_programming_practices
Pair Programming: http://citeseerx.ist.psu.edu/viewdoc/download?doi=10.1.1.101.9212&rep=rep1&type=pdf

## Slide 16: Fine Scale Feedback (1/3) - Planning
“Stories” are requirements
Plan releases
Plan iterations
Don’t waste time on your plan – it will change
Customer
  chooses scope
  sets priorities
Developers
  estimate time required to implement requirements
  schedule within a release

## Slide 17: Fine Scale Feedback (2/3) - Testing
Developers
  write unit tests first, run them compulsively
  keep them running at 100% all the time
Customers/Testers
  write acceptance tests for each requirement or feature
  decide which tests have to pass before release
Test Automation
  Unit Tests – xUnit
  Acceptance Tests – Acceptance Testing Framework
Run all tests with every build

## Slide 18: Fine Scale Feedback (3/3) - Pair Programming
All production code…
  written with two people sitting at one machine
  pass the keyboard and mouse back and forth
Everyone knows a little about the whole system

## Slide 19: Continuous Processes (1/3) – Continuous Integration
Build and test the entire system several times a day
Unit tests must run at 100% before integration
Unit tests must run at 100% after integration
Single integration machine
Notes: OSS Git source control is based on offline copy of the latest release work against it and then submit.
Continuous integration The development team should always be working on the latest version of the software. Since different team members may have versions saved locally with various changes and improvements, they should try to upload their current version to the code repository every few hours, or when a significant break presents itself. Continuous integration will avoid delays later on in the project cycle, caused by integration problems.
Design improvement Because XP doctrine advocates programming only what is needed today, and implementing it as simply as possible, at times this may result in a system that is stuck. One of the symptoms of this is the need for dual (or multiple) maintenance: functional changes start requiring changes to multiple copies of the same (or similar) code. Another symptom is that changes in one part of the code affect lots of other parts. XP doctrine says that when this occurs, the system is telling you to refactor your code by changing the architecture, making it simpler and more generic.
Small releases The delivery of the software is done via frequent releases of live functionality creating concrete value. The small releases help the customer to gain confidence in the progress of the project. This helps maintain the concept of the whole team as the customer can now come up with his suggestions on the project based on real experience.

## Slide 20: Continuous Processes (2/3) - Refactoring (continuous design)
Goal
  Improve code without changing functionality
  Reverses “code entropy”
When
  Before adding a feature
  After adding a feature

## Slide 21: Continuous Processes (3/3) - Small Releases
We Are Smarter Than Me: How to Unleash the Power of Crowds in Your Business by Barry Libert and Jon Spector
Feedback from real users keeps you on track
Release early and often to get that feedback
Simple design, short iterations make this possible
Customer decides when to release, based on business value

## Slide 22: Shared Understanding (1/4) – Simple Design
At all times, the system has
  simplest design that runs all test cases
  no code duplication
  clear statement of every intention important to the programmers
  no extra classes or methods
Constantly evolved through refactoring
Perfect ideas do not germinate, they evolve. – Tom DeMarco

## Slide 23: Shared Understanding (2/4) - Collective Code Ownership
Every team member must and can change any code at any time to make it better
Tests verify you haven’t broken anything
Collective ownership != no ownership

## Slide 24: Shared Understanding (3/4) - Code Standards
Agree on a standard as a team, then stick to it.
The goal is clear communication, not an exhaustive list of rules
Eliminates trivial arguments
Increases speed
  Easier to understand
  Easier to refactor

## Slide 25: Shared Understanding (4/4) - Metaphor
Consistent, understood “story” about how the system works
Validate the metaphor quickly with a concrete design

## Slide 26: Programmer Welfare
Keeps people sharp and creative
Helps eliminate fatigue
Improves morale
40h work week isn’t a critical, the principle is what matters

## Slide 27: XP: Controversial aspects
Scalability – XP is often criticized for not being able to scale with large organizations
Often tests substitute the specification
Customer representative might jeopardize the whole development (especially if you listen to one customer not to mass of customers)
Notes: Other potentially controversial aspects of extreme programming include:
Requirements are expressed as automated acceptance tests rather than specification documents.
Requirements are defined incrementally, rather than trying to get them all in advance.
Software developers are usually required to work in pairs.
There is no Big Design Up Front. Most of the design activity takes place on the fly and incrementally, starting with "the simplest thing that could possibly work" and adding complexity only when it's required by failing tests. Critics compare this to "debugging a system into appearance" and fear this will result in more re-design effort than only re-designing when requirements change.
A customer representative is attached to the project. This role can become a single-point-of-failure for the project, and some people have found it to be a source of stress. Also, there is the danger of micro-management by a non-technical representative trying to dictate the use of technical software features and architecture.
Dependence upon all other aspects of XP: "XP is like a ring of poisonous snakes, daisy-chained together. All it takes is for one of them to wriggle loose, and you've got a very angry, poisonous snake heading your way.“
XP works with small teams because it relies on tight collaboration inside the team. This makes big challenges to scale for large projects.

## Slide 28: Cloud Applications with XP
Usually you can not allow big changes in the cloud as it will disturb the users and other developers
  Changes has to be small and done often
Practice shows that large teams is hard to manage well big on-demand projects. E.g.
  salesforce.com – 80 developers
  cloudfoundy.com – 100 developers
  google app engine – 20 developers
Usually on-demand applications reuse many components.

## Slide 29: XP: What fits for cloud applications (1/2)
Continuous integration - changes should be small and done often. The users will not like big changes to what they are used to.
Continuous design – on-demand applications usually are intended for mass of users. Feedback management is crucial for product success.
Fully automated testing on functional and integration level is a must for the success

## Slide 30: XP: What fits for cloud applications (2/2)
Collective Code Ownership – developing a cloud application requires a lot of collaboration and it helps if every developer is aware of the code.
Code Standards – Usually open source is heavily reused. Development is collaborative activity. So common code standards help a lot.

## Slide 31: Agenda
How We Go Reflects Where We Go
  Why do we need development process
  How to choose the right development process
What’s so Extreme in the Cloud
  Extreme Programming: Basic Principles
  Cloud Applications with Extreme Programming
  What fits and what does not fit (all the time)
Summary

## Slide 32: Summary
Do not waste time in extensive planning. The user requirements will change on the way.
Be flexible to changes even if you follow a development process
Reuse a lot. Share and work in small groups. Integrate and design continuously. Test automatically every aspect.